Mainly a logistics meeting. Looking for collaborations.

AWACS-autonomous wide aperture cluster for surveillance

Arthur Newell – WHOI – point of contact if you need anything.

Tioga and Quest are new boats added. Tioga is a 60 ft in length.

Knorr, Endeavor, Oceanus, Henlopin are main boats.

Lynch/Nash both have 300 kHz ADCPs

Fishing – squiding (?), gill net, long line, lobster, scalloping (maybe closed this is 75% of fishing in area)

BOATRACS – 90 % of fishing boats have them.

John Kemp – the boat guy at WHOI – insurance through WHOI is possible. 250 k deductible.

ISM regulation – wire must be weakest link in system. Everything else 1.5 stronger. This includes the blocks – especially handling blocks.

VHF radio in the labs of the ships.

LAN ship to ship has been set up before – plan to do so for this experiment.

Shop rate is 42 $/hr – set up WHOI 19 account, set up not to exceed PO.

Port Security will be in place.

Endeavor allows 40 tons on deck.

Rosemary and Soerensen Miller shuttle ships – 12 hrs *275 + 15% fuel charge.

Henlopin is now the Sharp.

Oceanus will not pick up the moorings at the end of the first leg. The Knorr will pick up all moorings. Lynch will use Oceanus after Frisk. Move woman researcher up to beginning of Oceanus first leg. There will be no transfers to/from Oceanus in the first leg.

At the end of the Sharp second leg there may be some time for further Turget effort?

2 ASIS mooring will be going in also – get near surface measurements (top 5 meters).

PO wants to move cross shelf axis 2-3 km north.

Top 15 cm seems to have high sound speed (1700-1750). Layering to 3 m then low speed layer below that. Can we make a model of Ross’s “model”. Deeper parts of core around 1600 m/s. Need to be very cautious here – data from Gough cores I think and he said the top couple meters look much more “homogenous” physically than the sound speed showed.